# Objective

AI agents operate without governed identity. They access sensitive systems, execute privileged actions, and leave no audit trail. The purpose of this proof of value is to demonstrate that AppViewX Agent Identity Security can govern, discover, and secure your entire AI agent environment within 30 days. At the conclusion of the POV, your security and engineering leadership will have a complete governance layer across all active agent platforms: full inventory, enforced access policy, and an audit trail that satisfies compliance requirements.

# Agent platforms in scope

To be defined with your team during onboarding. AppViewX Agent Identity Security supports:

Coding agents: Claude Code, Cursor, GitHub Copilot, OpenAI Codex

SaaS AI agents: Salesforce Agentforce, Microsoft Copilot Studio, ServiceNow

AI assistants and APIs: ChatGPT, Gemini, Claude, OpenAI API, AWS Bedrock

Custom and homegrown agent platforms

# Use cases

Governance: define and enforce policy across your entire agent population -- who owns each agent, what it is permitted to access, and what posture it must maintain

Agent discovery and inventory: full AI bill of materials across coding agents, workflow agents, SaaS AI platforms, and custom-built agent environments

Privileged access control: runtime enforcement of agent privileges at the moment of execution -- just-in-time access, standing privilege elimination, and real-time blocking of unauthorized actions

Compliance mapping: NIST AI RMF, EU AI Act posture assessment for all discovered agents

Agent lifecycle management: ownership, onboarding, offboarding, and transfer workflows

# 30-day phase plan

| Phase | Activities | Deliverables |
| --- | --- | --- |
| Week 1 Deploy and Discover | Deploy the AppViewX agent sensor across developer endpoints and connect integrations across all agent platforms in scope. Generate a full AI bill of materials: every agent, its owner, connected MCP servers, credentials in use, and LLM models. | Agent inventory report Initial risk profile dashboard |
| Week 2 Govern and Assess | Run continuous posture analysis across all discovered agents. Map findings to compliance frameworks. Identify unowned agents, shared credentials, unauthorized MCP server connections, and over-permissioned access scopes. Mid-point check-in with security and engineering leads. | Posture findings report Compliance gap analysis (NIST AI RMF, EU AI Act) |
| Week 3 Secure and Enforce | Define and activate runtime access policies for high-risk agents. Configure the MCP gateway with just-in-time access, eliminating standing privileges. Demonstrate real-time blocking of unauthorized access to sensitive files and credentials. Activate agent lifecycle workflows. | Active policy set Blocked events log Agent lifecycle workflows |
| Week 4 Review and Readout | Executive readout with CISO and AI leadership. Present agents discovered vs. previously known, critical risks identified and remediated, compliance gaps closed, and policy events blocked. Transition to commercial discussion. | Executive value report Commercial proposal |

# Success criteria

The POV is considered successful when your team can confirm the following at the Week 4 readout:

Complete inventory of every AI agent running across all platforms in scope, including agents previously unknown to the security team.

Clear identification of which agents are critical risk, with specific posture findings and step-by-step remediation guidance.

An audit trail of agent activity that satisfies compliance and auditor requirements.

Runtime policies in place that would have prevented unauthorized agent access to sensitive data, including configuration files, credentials, and production systems.

No agent left unowned: lifecycle management workflows active for agent creation, change, and offboarding events.

# Mutual commitments

| AppViewX commits | You commit |
| --- | --- |
| Dedicated deployment support from CTO and engineering team All onboarding, integration, and support at no cost Weekly check-ins with your security and engineering leads Unlimited agents in scope during the POV period Executive value readout at Week 4 In-person engineering collaboration available (Hyderabad teams) | Named technical contact to support deployment and integration Platform and environment access required for agent plugin deployment CISO and AI lead participation in Week 2 check-in and Week 4 readout Good-faith commercial discussion if success criteria are met Reference and case study rights upon successful completion |

# About AppViewX Agent Identity Security

AppViewX Agent Identity Security is the only platform purpose-built for the agent identity problem. While most security tools focus on discovering what agents exist, AppViewX goes further: governing what they can access, enforcing runtime policies that block unauthorized actions, and providing the audit trail that compliance teams require. Built on AppViewX’s 10-year foundation in machine identity and certificate lifecycle management, the platform extends enterprise-grade identity trust into the AI agent layer.

The platform secures coding agents (Claude Code, Cursor, GitHub Copilot), SaaS AI agents (Agentforce, Microsoft Copilot Studio, ServiceNow), AI assistants (ChatGPT, Gemini, Claude), and custom-built agent platforms, regardless of which LLM or infrastructure they run on.

# Next step

Following your demo, we propose agreeing on a POV start date and naming a technical contact on your side. AppViewX will have the deployment environment ready within 48 hours of go-ahead.

Diego Monroy  |  GTM Lead, Agent Identity Security  |  diego.monroy@appviewx.com

Kashyap Ivaturi  |  CTO, AppViewX  |  kashyap.ivaturi@appviewx.com

Archit Lohokare  |  CEO, AppViewX  |  archit.lohokare@appviewx.com

Suresh Raju Pilli  |  Head of Engineering, AI  |  sureshraju.pilli@appviewx.com